AI Meeting Intelligence System — Full-Stack Development Task Distribution

Project Title (proposed): AI Meeting Intelligence System (MeetSense)

Project Type: Full-stack AI-powered meeting intelligence web application. Backend: Python (FastAPI), PostgreSQL, pgvector, Redis (background jobs), Whisper (speech-to-text), AI models (OpenAI GPT / Claude / Gemini), S3-compatible storage. Frontend: Next.js, React, TypeScript, Tailwind CSS.

Module 1 (Backend) — Audio/Video Processing, Speech-to-Text & Speaker Identification

Handler: Shayan | Backend Developer

What to do:

- Build FastAPI endpoints for meeting upload: audio upload, video upload, and (optional) live meeting recording ingestion

- Integrate Whisper (or equivalent) for speech-to-text, supporting common audio/video formats, preserved timestamps, and long recordings

- Implement speaker identification/diarization and map speaker labels to the transcript

- Implement secure file storage integration (S3-compatible storage) for uploaded recordings and processed transcripts

- Implement background processing (queue/worker) for large files so uploads don't block the API

- Write unit tests for all endpoints and document request/response schemas

Deliverable: Working, tested Upload + Speech-to-Text + Speaker Identification backend service with API documentation, pushed to the shared repo every week.

Module 2 (Backend) — AI Analysis Engine: Summarization, Action Items, Decisions, Deadlines & Meeting Q&A

Handler: Sultan | Backend Developer

What to do:

- Build FastAPI endpoints for meeting summarization: executive summary, detailed summary, key points (Short/Detailed toggle)

- Build action item extraction endpoints: task, assigned-to, deadline, structured as a task table

- Build decision extraction endpoints that capture and store decisions made during the meeting

- Build deadline detection logic that converts natural-language dates (e.g. "Friday", "end of this month") into structured dates

- Build Meeting Q&A endpoints: contextual AI chat scoped to a single meeting, with timestamp references in answers

- Connect this module to the AI model layer (GPT/Claude/Gemini) and to the vector database for retrieval-based Q&A

- Write unit tests for all endpoints and document request/response schemas

Deliverable: Working, tested AI Analysis backend service (summaries, action items, decisions, deadlines, Q&A) with API documentation, pushed to the shared repo every week.

Module 3 (Backend) — Core Infrastructure: Auth, Database, Vector Search & Dashboard APIs

Handler: Noor-ul-Ain Fatima | Backend Developer

What to do:

- Set up authentication and authorization (JWT/OAuth) shared across all backend services

- Design the core PostgreSQL schema: users, meetings, participants, transcripts, speakers, action items, decisions, deadlines, AI conversations, files

- Set up pgvector (or equivalent vector database) to power contextual meeting Q&A and search

- Build dashboard-support endpoints: recent meetings, processing status, meeting duration, action item counts, pending decisions, upcoming deadlines, meeting search and history

- Set up API gateway/routing and shared middleware (logging, rate limiting, error handling, input validation) used by Modules 1 and 2

- Write unit tests for auth and shared infrastructure, and document setup steps

Deliverable: Working, tested core infrastructure (auth, database, vector search, dashboard APIs) that Modules 1 and 2 plug into, pushed to the shared repo every week.

Module 4 (Frontend) — Full Frontend Build (All Modules)

Handler: Nouman | Frontend Developer

What to do:

- Build the Next.js/React/TypeScript/Tailwind dashboard: recent meetings, processing status, duration, action item counts, pending decisions, upcoming deadlines, meeting search

- Build the meeting upload/record screen with audio and video upload flows and processing-status feedback

- Build the Meeting Details page: Overview (summary, participants, duration, date), Transcript (speaker labels, timestamps, search), and AI Insights (key points, decisions, action items, deadlines, unresolved issues)

- Build the "Ask AI" contextual chat UI for a selected meeting, including clickable timestamp references that jump to that point in the recording

- Build login, signup, and account settings screens using the auth APIs from Module 3, and connect all screens to Modules 1–3

- Implement responsive layouts and a consistent design system (theming, components, navigation), and handle loading/error/empty states for every screen

Deliverable: Fully functional, responsive frontend connected to all backend modules, pushed to the shared repo every week.

Module 5 — Testing, README & Weekly Summary

Handler: Muhammad Usman | QA & Documentation

What to do:

- Run integration tests across backend (Modules 1–3) and frontend (Module 4) to confirm the upload → transcription → analysis → dashboard flow works end-to-end

- Log and report bugs back to the relevant module owner

- Write and maintain the project README.md: setup instructions, tech stack, folder structure, environment variables, and how to run the project locally

- Compile a one-page weekly summary report (modules completed, pending items, bugs found/fixed, overall project status)

Deliverable: Weekly integration test report, up-to-date README.md, and one-page weekly summary report.